# PHP Upgrade Plan

phpupgrade Project — CodeIgniter 3.1.13 / ElintPOS ERP

# PHP Upgrade Plan — `phpupgrade` Project

| Item | Value |
| --- | --- |
| Framework | CodeIgniter 3.1.13 |
| Application | ElintPOS / SMA ERP |
| Total Controllers | ~75 |
| Total Screens | ~900+ |
| Total Files | ~21,900 |
| Timezone | Asia/Kolkata |
| DB (localhost) | sitadmin_phpupgarde` (prefix: `sma_`) |

## 1. Upgrade Strategy (4 Phases)

| Phase | Scope | काय करायचे | Priority | Risk | Status |
| --- | --- | --- | --- | --- | --- |
| Phase 1 | system/ | CI 3.1.13 + PHP 8 session wrappers | Critical | Low | Done |
| Phase 2 | app/third_party/ | MPDF, PHPExcel, Stripe, Google SDK upgrade | Critical | High | Pending |
| Phase 3 | app/ | Controllers, Models, `libraries/Sma.php | High | Medium | Pending |
| Phase 4 | All modules | Module-wise screen testing | Medium | — | Pending |

## 2. Phase 1 — Framework Core (`system/`)

| # | Submodule | Files | PHP 8 Action | Status |
| --- | --- | --- | --- | --- |
| 1 | Core Bootstrap | CodeIgniter.php`, `Common.php`, `Router.php | CI 3.1.13 | Done |
| 2 | Session | Session.php`, `PHP8SessionWrapper.php | PHP 8 wrapper | Done |
| 3 | Database | mysqli_driver.php`, `DB_query_builder.php | Test all queries | Test |
| 4 | Security/Input | Security.php`, `Input.php | Null coalescing fixes | Test |
| 5 | Compat Layer | compat/hash.php`, `mbstring.php | PHP 8 polyfills | Done |

## 3. Phase 2 — Third Party Libraries (`app/third_party/`)

| # | Library | Use | Upgrade Action | Modules Affected | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | MPDF | PDF bills, reports, challans | Upgrade to MPDF 8.x | Sales, POS, Reports, Purchases | P1 |
| 2 | PHPExcel | Excel import/export | Migrate to PhpSpreadsheet | Products, Customers, Reports | P1 |
| 3 | Stripe (old) | Payments | New Stripe SDK | POS, Webshop, Payments | P1 |
| 4 | PayPal | Payments | Update SDK | POS, Webshop | P2 |
| 5 | Facebook SDK | Social login | Update or remove | Auth, Webshop | P2 |
| 6 | Google Login | OAuth (~14K files) | Trim to OAuth only | Auth | P2 |
| 7 | phpqrcode | Barcode/QR | PHP 8 compat check | Products, POS | P2 |
| 8 | Zend | Utilities | Review usage | Various | P3 |

## 4. Module Master Index

| # | Module | Controller(s) | Screens | Priority | PHP Risk | Cleanup Files |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Auth & Users | Auth.php | 17 | P1 | Ion_auth, Bcrypt, session | — |
| 2 | Dashboard & Welcome | Welcome.php | 5 | P1 | Charts, widgets | — |
| 3 | POS | Pos.php`, `Pos_elite.php`, `Pos2.php`, `Pos_sun.php | 53+ | P1 | Payments, Sma.php, Razorpay | Pos_backup(08_05_2025).php |
| 4 | Sales | Sales.php | 58 | P1 | MPDF, 11K lines controller | Sales_backup(08_05_2025).php |
| 5 | Products & Inventory | Products.php | 43 | P1 | PHPExcel, barcode, upload | — |
| 6 | Purchases | Purchases.php | 25 | P2 | MPDF, CSV import | — |
| 7 | Reports | Reports.php`, `Reports_new.php | 109 | P2 | Heavy queries, MPDF, 25K lines | Reports_new.php |
| 8 | Customers (CRM) | Customers.php | 22 | P2 | CSV import | — |
| 9 | Suppliers & Billers | Suppliers.php`, `Billers.php | 13 | P3 | — | — |
| 10 | Quotes | Quotes.php | 9 | P3 | MPDF | — |
| 11 | Transfers | Transfers.php`, `Transfersnew.php | 26 | P3 | PDF export | Transfersnew.php |
| 12 | Restaurant | Restaurant_Order_Taking.php | 11 | P2 | KOT, real-time AJAX | — |
| 13 | Production Unit | Production_Unit.php`, `Bill_of_material.php | 21 | P3 | KDS, procurement | Production_Unit_Demo.php`, `Production_Unit_New.php |
| 14 | Webshop | Webshop.php | 170 | P2 | Multi-theme, payments, OAuth | — |
| 15 | Webshop Settings | Webshop_settings.php | 36 | P3 | CMS, page builder | — |
| 16 | Eshop (Mobile API) | Eshop.php`, `Eshop_admin.php`, `Eshop_api.php | 10 | P2 | JSON API, mobile app | — |
| 17 | Shop | Shop.php | 88 | P3 | T1/T2 templates | — |
| 18 | System Settings | System_settings.php | 85 | P1 | Import, permissions | — |
| 19 | Attendance | Attendance.php | 6 | P3 | Kiosk, geolocation | — |
| 20 | Leads (CRM) | Leads.php | 7 | P3 | — | — |
| 21 | Service Requests | Service_requests.php | 3 | P3 | MPDF PDF | — |
| 22 | Urban Piper / Omnichannel | Urban_piper.php`, `Omnichannel.php | 30 | P3 | Webhooks, API callbacks | — |
| 23 | APIs (JSON) | Api3`, `Api4`, `ApiOwner`, `Restapi5`, `Webhook`, `Whatsapp | 0 UI | P2 | REST, webhooks | — |
| 24 | Other Modules | Various (see Section 28) | 50+ | P2-P4 | Mixed | — |

## 5. MODULE 1 — Auth & Users

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Login | Login | Auth | auth/login.php | P1 | Login, captcha, session |
| 2 | Login | Register | Auth | auth/register.php | P1 | New user creation |
| 3 | Password | Forgot Password | Auth | auth/reset_password.php | P1 | Email OTP flow |
| 4 | Password | Mobile Forgot OTP | Auth | auth/verify_forgot_password_otp.php | P1 | Mobile OTP |
| 5 | Password | Mobile Reset | Auth | auth/reset_password_mobile.php | P1 | Password change |
| 6 | Password | Change Password | Auth | auth/change_password.php | P1 | Password update |
| 7 | Profile | Profile | Auth | auth/profile.php | P1 | User profile edit |
| 8 | Users | Create User | Auth | auth/create_user.php | P1 | Admin user add |
| 9 | Users | Deactivate User | Auth | auth/deactivate_user.php | P1 | User deactivate |
| 10 | Users | User List | Auth | auth/index.php | P1 | DataTables list |
| 11 | Users | Logout | Auth | redirect | P1 | Session destroy |

## 6. MODULE 2 — Dashboard & Welcome

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Dashboard | Dashboard | Welcome | dashboard.php | P1 | Charts, widgets load |
| 2 | Dashboard | Best Sellers | Welcome | best_sellers.php | P1 | Data display |
| 3 | Dashboard | Calendar | Welcome | calendar.php | P1 | FullCalendar JS |
| 4 | Menu | Admin Menu | Welcome | admin_access_menu.php | P1 | Menu permissions |
| 5 | Menu | User Menu | Welcome | user_access_menu.php | P1 | Role-based menu |

## 7. MODULE 3 — POS (Point of Sale)

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | POS Main | New Sale | Pos | pos/add.php | P1 | Product search, cart, billing |
| 2 | POS Main | EP Sale | Pos | pos/add_ep.php | P1 | Elite POS variant |
| 3 | POS Main | Restaurant POS | Pos | pos/add_ep_restaurant.php | P1 | Table + KOT |
| 4 | POS Main | Elite POS | Pos_elite | pos/add_epelite.php | P1 | Elite theme |
| 5 | Register | Open Register | Pos | pos/open_register.php | P1 | Cash drawer open |
| 6 | Register | Open Register (New) | Pos | pos/open_register_new.php | P1 | Cash drawer open |
| 7 | Register | Close Register | Pos | pos/close_register.php | P1 | Day end closing |
| 8 | Register | Register List | Pos | pos/registers.php | P1 | All registers |
| 9 | Register | Register Details | Pos | pos/register_details.php | P1 | Register summary |
| 10 | Register | Update Register | Pos | pos/update_register.php | P1 | Cash adjustment |
| 11 | Sales View | View Sale | Pos | pos/view.php | P1 | Sale details |
| 12 | Sales View | View Sale (Pharma) | Pos | pos/view-pharma.php | P1 | Pharma sale view |
| 13 | Sales View | View Bill | Pos | pos/view_bill.php | P1 | Bill print |
| 14 | Sales View | Today Sales | Pos | pos/today_sale.php | P1 | Daily summary |
| 15 | Sales View | Recent List | Pos | pos/recent_pos_list.php | P1 | Recent transactions |
| 16 | Sales View | Sales List | Pos | pos/sales.php | P1 | All POS sales |
| 17 | Payments | Checkout | Pos | pos/checkout.php | P1 | Payment screen |
| 18 | Payments | Add Payment | Pos | pos/add_payment.php | P1 | Partial payment |
| 19 | Payments | Razorpay | Pos | pos/razorpay.php | P1 | Razorpay gateway |
| 20 | Payments | Paytm | Pos | pos/paytm.php | P1 | Paytm gateway |
| 21 | Payments | CCAvenue | Pos | pos/ccavenue.php | P1 | CCAvenue gateway |
| 22 | Payments | PayUMoney | Pos | pos/payumoney.php | P1 | PayUMoney gateway |
| 23 | KOT/Restaurant | KOT Print | Pos | pos/kot.php | P1 | Kitchen order ticket |
| 24 | KOT/Restaurant | Print Sale | Pos | pos/print_sale.php | P1 | Receipt print |
| 25 | KOT/Restaurant | Suspended Bills | Pos | pos/sus_print.php | P1 | Hold bills |
| 26 | KOT/Restaurant | Opened Bills | Pos | pos/opened.php | P1 | Pending bills |
| 27 | Settings | POS Settings | Pos | pos/settings.php | P1 | POS config |
| 28 | Settings | Short Settings | Pos | pos/short_setting.php | P1 | Quick settings |
| 29 | Settings | Updates | Pos | pos/updates.php | P1 | POS updates |
| 30 | CRM | CRM | Pos | pos/CRM.php | P1 | Customer edit from POS |
| 31 | CRM | Customer Address | Pos | pos/customer_addresses.php | P1 | Address modal |
| 32 | CRM | Edit Customer | Pos | pos/edit_customer_details.php | P1 | Customer details |
| 33 | Mobile | Android View | Pos_elite | pos/android_view.php | P2 | Mobile POS |

## 8. MODULE 4 — Sales

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Sales List | Index | Sales | sales/index.php | P1 | Sales listing |
| 2 | Sales List | All Sales | Sales | sales/all_sale_listing.php | P1 | Filtered list |
| 3 | Sales List | Modal View | Sales | sales/modal_view.php | P1 | Quick view popup |
| 4 | Sales List | View Sale | Sales | sales/view.php | P1 | Full sale view |
| 5 | Sales List | Add Sale | Sales | sales/add.php | P1 | New sale form |
| 6 | Sales List | Edit Sale | Sales | sales/edit.php | P1 | Edit sale |
| 7 | Sales List | Return Sale | Sales | sales/return_sale.php | P1 | Sale return |
| 8 | Sales List | CSV Import | Sales | sales/sale_by_csv.php | P1 | Bulk import |
| 9 | PDF/Email | PDF Receipt | Sales | sales/pdf_reciept.php | P1 | PDF (MPDF) |
| 10 | PDF/Email | PDF | Sales | sales/pdf.php | P1 | Sale PDF |
| 11 | PDF/Email | Email | Sales | sales/email.php | P1 | Email sale |
| 12 | Deliveries | Deliveries List | Sales | sales/deliveries.php | P1 | Delivery list |
| 13 | Deliveries | Add Delivery | Sales | sales/add_delivery.php | P1 | New delivery |
| 14 | Deliveries | Edit Delivery | Sales | sales/edit_delivery.php | P1 | Edit delivery |
| 15 | Deliveries | View Delivery | Sales | sales/view_delivery.php | P1 | Delivery details |
| 16 | Deliveries | PDF Delivery | Sales | sales/pdf_delivery.php | P1 | Delivery note PDF |
| 17 | Payments | Payments | Sales | sales/payments.php | P1 | Payment list |
| 18 | Payments | Add Payment | Sales | sales/add_payment.php | P1 | Record payment |
| 19 | Payments | Edit Payment | Sales | sales/edit_payment.php | P1 | Edit payment |
| 20 | Payments | Payment Note | Sales | sales/payment_note.php | P1 | Payment receipt |
| 21 | Gift Cards | Gift Cards | Sales | sales/gift_cards.php | P2 | Gift card list |
| 22 | Gift Cards | Add Gift Card | Sales | sales/add_gift_card.php | P2 | Create card |
| 23 | Gift Cards | Edit Gift Card | Sales | sales/edit_gift_card.php | P2 | Edit card |
| 24 | Gift Cards | View Gift Card | Sales | sales/view_gift_card.php | P2 | Card details |
| 25 | Gift Cards | Topup | Sales | sales/topup_gift_card.php | P2 | Recharge card |
| 26 | Gift Cards | History | Sales | sales/giftcard_history.php | P2 | Card history |
| 27 | Credit Notes | Credit Notes | Sales | sales/credit_note.php | P2 | Credit note list |
| 28 | Credit Notes | Add Credit Note | Sales | sales/add_credit_note.php | P2 | New credit note |
| 29 | Credit Notes | Edit Credit Note | Sales | sales/edit_credit_note.php | P2 | Edit note |
| 30 | Credit Notes | View Credit Note | Sales | sales/view_credit_note.php | P2 | Note details |
| 31 | Challans | Challans List | Sales | sales/challans.php | P2 | Challan listing |
| 32 | Challans | View Challan | Sales | sales/view_challan.php | P2 | Challan view |
| 33 | Challans | Edit Challan | Sales | sales/edit_challan.php | P2 | Edit challan |
| 34 | Challans | Return Challan | Sales | sales/return_challan.php | P2 | Challan return |
| 35 | Challans | PDF Challan | Sales | sales/pdf_challan.php | P2 | Challan PDF |
| 36 | Eshop/Offline | Eshop Sales | Sales | sales/eshop.php | P2 | Online orders |
| 37 | Eshop/Offline | Offline Sales | Sales | sales/offline.php | P2 | Offline sync sales |
| 38 | Eshop/Offline | Update Status | Sales | sales/update_status.php | P2 | Status change |

## 9. MODULE 5 — Products & Inventory

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Products | Product List | Products | products/index.php | P1 | DataTables list |
| 2 | Products | Add Product | Products | products/add.php | P1 | New product |
| 3 | Products | Edit Product | Products | products/edit.php | P1 | Edit product |
| 4 | Products | View Product | Products | products/view.php | P1 | Product details |
| 5 | Products | Quick Add | Products | products/add_quick.php | P1 | POS quick add |
| 6 | Products | Modal View | Products | products/modal_view_v1.php | P1 | Popup view |
| 7 | Products | Import CSV | Products | products/import_csv.php | P1 | Bulk import (PHPExcel) |
| 8 | Products | Update Price | Products | products/update_price.php | P1 | Price update |
| 9 | Products | Manage Price | Products | products/manage_price.php | P1 | Group pricing |
| 10 | Products | POS Combo | Products | products/poscombo.php | P1 | Combo products |
| 11 | Products | Combo Product | Products | products/add_combo_product.php | P1 | Create combo |
| 12 | Products | Raw Materials | Products | products/rawMaterials.php | P1 | RM list |
| 13 | Products | Print Barcodes | Products | products/print_barcodes.php | P1 | Barcode print |
| 14 | Products | Set Rack | Products | products/set_rack.php | P1 | Rack location |
| 15 | Products | Favourites | Products | products/list_favourite.php | P2 | Fav products |
| 16 | Products | PDF | Products | products/pdf.php | P2 | Product PDF |
| 17 | Adjustments | Adjustments | Products | products/quantity_adjustments.php | P1 | Stock adjustments |
| 18 | Adjustments | Add Adjustment | Products | products/add_adjustment.php | P1 | New adjustment |
| 19 | Adjustments | Edit Adjustment | Products | products/edit_adjustment.php | P1 | Edit adjustment |
| 20 | Adjustments | View Adjustment | Products | products/view_adjustment.php | P1 | Adjustment view |
| 21 | Adjustments | CSV Adjustment | Products | products/add_adjustment_by_csv.php | P1 | Bulk adjustment |
| 22 | Stock Count | Stock Counts | Products | products/stock_counts.php | P1 | Count list |
| 23 | Stock Count | Count Stock | Products | products/count_stock.php | P1 | Start count |
| 24 | Stock Count | View Count | Products | products/view_count.php | P1 | Count details |
| 25 | Stock Count | Finalize Count | Products | products/finalize_count.php | P1 | Finalize |
| 26 | Batch | Batch List | Products | batch/batch_list.php | P2 | Batch tracking |
| 27 | Batch | Add Batch | Products | batch/add.php | P2 | New batch |
| 28 | Batch | Edit Batch | Products | batch/edit.php | P2 | Edit batch |

## 10. MODULE 6 — Purchases

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Purchases | Purchase List | Purchases | purchases/index.php | P2 | Listing |
| 2 | Purchases | Add Purchase | Purchases | purchases/add.php | P2 | New PO |
| 3 | Purchases | Edit Purchase | Purchases | purchases/edit.php | P2 | Edit PO |
| 4 | Purchases | View Purchase | Purchases | purchases/view.php | P2 | PO details |
| 5 | Purchases | Modal View | Purchases | purchases/modal_view.php | P2 | Quick view |
| 6 | Purchases | Return Purchase | Purchases | purchases/return_purchase.php | P2 | Return |
| 7 | Purchases | View Return | Purchases | purchases/view_return.php | P2 | Return details |
| 8 | Purchases | CSV Import | Purchases | purchases/purchase_by_csv.php | P2 | Bulk import |
| 9 | Purchases | PDF | Purchases | purchases/pdf.php | P2 | Purchase PDF |
| 10 | Purchases | Email | Purchases | purchases/email.php | P2 | Email PO |
| 11 | Payments | Payments | Purchases | purchases/payments.php | P2 | Payment list |
| 12 | Payments | Add Payment | Purchases | purchases/add_payment.php | P2 | Record payment |
| 13 | Payments | Edit Payment | Purchases | purchases/edit_payment.php | P2 | Edit payment |
| 14 | Payments | Payment Note | Purchases | purchases/payment_note.php | P2 | Receipt |
| 15 | Expenses | Expenses | Purchases | purchases/expenses.php | P2 | Expense list |
| 16 | Expenses | Add Expense | Purchases | purchases/add_expense.php | P2 | New expense |
| 17 | Expenses | Edit Expense | Purchases | purchases/edit_expense.php | P2 | Edit expense |
| 18 | Expenses | Expense Note | Purchases | purchases/expense_note.php | P2 | Expense receipt |
| 19 | Notifications | PO Notification | Purchases | purchases/purchase_notification.php | P2 | Alerts |
| 20 | Notifications | Notification Items | Purchases | purchases/notification_items.php | P2 | Item alerts |
| 21 | Notifications | Inward PO | Purchases | purchases/inward_po.php | P2 | Goods receipt |
| 22 | Job Works | Variant PO | Purchases | job_works/generate_variant_po.php | P3 | Variant PO |

## 11. MODULE 7 — Reports

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Dashboard | Reports Home | Reports | reports/index.php | P2 | Report menu |
| 2 | Dashboard | BI Report | Reports | reports/bi_report.php | P2 | Business intelligence |
| 3 | Dashboard | BI Manage | Reports | reports/bi_manage.php | P2 | BI config |
| 4 | Dashboard | Sales Dash | Reports | reports/sales_dash.php | P2 | Sales dashboard |
| 5 | Sales Reports | Daily Sales | Reports | reports/daily.php | P2 | Day-wise |
| 6 | Sales Reports | Monthly Sales | Reports | reports/monthly.php | P2 | Month-wise |
| 7 | Sales Reports | Sales Report | Reports | reports/sales.php | P2 | Full sales |
| 8 | Sales Reports | Best Sellers | Reports | reports/best_sellers.php | P2 | Top products |
| 9 | Sales Reports | Customer Wise | Reports | reports/customer_wise_sales.php | P2 | Per customer |
| 10 | Sales Reports | Product Wise | Reports | reports/Product_wise_Sale_Report.php | P2 | Per product |
| 11 | Sales Reports | Sales Person | Reports | reports/sales_person_report.php | P2 | Per salesperson |
| 12 | Sales Reports | Overdue Sales | Reports | reports/overdue_sale.php | P2 | Due sales |
| 13 | Sales Reports | Sales Due | Reports | reports/sales_due.php | P2 | Outstanding |
| 14 | Sales Reports | Term Wise | Reports | reports/term_wise_sale_report.php | P2 | Payment terms |
| 15 | Purchase Reports | Purchases | Reports | reports/purchases.php | P2 | Purchase report |
| 16 | Purchase Reports | Daily Purchases | Reports | reports/daily_purchases.php | P2 | Day-wise |
| 17 | Purchase Reports | Monthly Purchases | Reports | reports/monthly_purchases.php | P2 | Month-wise |
| 18 | Purchase Reports | Purchases Due | Reports | reports/purchases_due.php | P2 | Outstanding |
| 19 | GST/Tax | Sales GST | Reports | reports/sales_custome_report.php | P2 | GST sales |
| 20 | GST/Tax | Purchases GST | Reports | reports/purchases_gst.php | P2 | GST purchases |
| 21 | GST/Tax | Tax Reports | Reports | reports/taxreports.php | P2 | Tax summary |
| 22 | GST/Tax | Tax Reports New | Reports | reports/taxreports_new.php | P2 | Updated tax |
| 23 | GST/Tax | HSN Code | Reports | reports/hsncode_reports.php | P2 | HSN report |
| 24 | GST/Tax | HSN New | Reports | reports/hsncode_reports_new.php | P2 | Updated HSN |
| 25 | Inventory | Warehouse Stock | Reports | reports/warehouse_stock.php | P2 | Stock levels |
| 26 | Inventory | Quantity Alerts | Reports | reports/quantity_alerts.php | P2 | Low stock |
| 27 | Inventory | Expiry Alerts | Reports | reports/expiry_alerts.php | P2 | Expiring items |
| 28 | Inventory | Products Report | Reports | reports/products.php | P2 | Product report |
| 29 | Inventory | Categories | Reports | reports/categories.php | P2 | Category report |
| 30 | Inventory | Brands | Reports | reports/brands.php | P2 | Brand report |
| 31 | Inventory | Adjustments | Reports | reports/adjustments.php | P2 | Stock adjustments |
| 32 | Inventory | Variant Stock | Reports | reports/product_varient_stock_report.php | P2 | Variant stock |
| 33 | Financial | Profit/Loss | Reports | reports/profit_loss.php | P2 | P&L statement |
| 34 | Financial | Monthly Profit | Reports | reports/monthly_profit.php | P2 | Monthly P&L |
| 35 | Financial | Profit | Reports | reports/profit.php | P2 | Profit report |
| 36 | Financial | Payments | Reports | reports/payments.php | P2 | Payment report |
| 37 | Financial | Payment Summary | Reports | reports/payments_summary.php | P2 | Summary |
| 38 | Financial | Expenses | Reports | reports/expenses.php | P2 | Expense report |
| 39 | Financial | Cash Transaction | Reports | reports/cash_transaction.php | P2 | Cash flow |
| 40 | Financial | Deposit | Reports | reports/deposit.php | P2 | Deposits |
| 41 | Customer/Supplier | Customers | Reports | reports/customers.php | P2 | Customer report |
| 42 | Customer/Supplier | Customer Report | Reports | reports/customer_report.php | P2 | Detailed |
| 43 | Customer/Supplier | Customer Ledger | Reports | reports/customer_ledgers.php | P2 | Ledger |
| 44 | Customer/Supplier | Customer Ledger V1 | Reports | reports/customer_ledger_v1.php | P2 | Updated ledger |
| 45 | Customer/Supplier | Suppliers | Reports | reports/suppliers.php | P2 | Supplier report |
| 46 | Customer/Supplier | Supplier Report | Reports | reports/supplier_report.php | P2 | Detailed |
| 47 | Staff/Users | Users | Reports | reports/users.php | P2 | User report |
| 48 | Staff/Users | Staff Report | Reports | reports/staff_report.php | P2 | Staff activity |
| 49 | Staff/Users | User Log Action | Reports | reports/user_log_action.php | P2 | Audit log |
| 50 | Staff/Users | Register | Reports | reports/register.php | P2 | Cash register |
| 51 | Transfers | Transfer Report | Reports | reports/transfer_report.php | P2 | Stock transfers |
| 52 | Transfers | Transfer Request | Reports | reports/transfer_request.php | P2 | Pending requests |
| 53 | Charts | Chart | Reports | reports/chart.php | P2 | Visual charts |
| 54 | Charts | Sale Purchase Chart | Reports | reports/sale_purchase_chart_details.php | P2 | S/P chart |
| 55 | Charts | Brand Chart | Reports | reports/brand_chart_details.php | P2 | Brand chart |
| 56 | Charts | Payment Chart | Reports | reports/payment_chart_details.php | P2 | Payment chart |

## 12. MODULE 8 — Customers (CRM)

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Customers | Customer List | Customers | customers/index.php | P2 | Listing |
| 2 | Customers | Add Customer | Customers | customers/add.php | P2 | New customer |
| 3 | Customers | Edit Customer | Customers | customers/edit.php | P2 | Edit via POS CRM |
| 4 | Customers | Quick Add | Customers | customers/add_quick.php | P2 | Quick create |
| 5 | Customers | View Customer | Customers | customers/view.php | P2 | Profile view |
| 6 | Customers | Import CSV | Customers | customers/import.php | P2 | Bulk import |
| 7 | Users | Users | Customers | customers/users.php | P2 | Customer users |
| 8 | Users | Add User | Customers | customers/add_user.php | P2 | Sub-user |
| 9 | Addresses | Addresses | Customers | customers/addresses.php | P2 | Address list |
| 10 | Addresses | Add Address | Customers | customers/add_address.php | P2 | New address |
| 11 | Addresses | Edit Address | Customers | customers/edit_address.php | P2 | Edit address |
| 12 | Addresses | Address Modal | Customers | customers/add_address_modal.php | P2 | POS modal |
| 13 | Deposits | Deposits | Customers | customers/deposits.php | P2 | Deposit list |
| 14 | Deposits | Add Deposit | Customers | customers/add_deposit.php | P2 | New deposit |
| 15 | Deposits | Edit Deposit | Customers | customers/edit_deposit.php | P2 | Edit deposit |
| 16 | Deposits | Deposit Note | Customers | customers/deposit_note.php | P2 | Receipt |
| 17 | Deposits | Deposit History | Customers | customers/deposits_history.php | P2 | History |
| 18 | Deposits | Bulk Deposit | Customers | customers/bulk_deposit.php | P2 | Bulk upload |

## 13. MODULE 9 — Suppliers & Billers

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Suppliers | Supplier List | Suppliers | suppliers/index.php | P3 | Listing |
| 2 | Suppliers | Add Supplier | Suppliers | suppliers/add.php | P3 | New supplier |
| 3 | Suppliers | Edit Supplier | Suppliers | suppliers/edit.php | P3 | Edit |
| 4 | Suppliers | View Supplier | Suppliers | suppliers/view.php | P3 | Details |
| 5 | Billers | Biller List | Billers | billers/index.php | P3 | Listing |
| 6 | Billers | Add Biller | Billers | billers/add.php | P3 | New biller |
| 7 | Billers | Edit Biller | Billers | billers/edit.php | P3 | Edit |

## 14. MODULE 10 — Quotes

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Quotes | Quote List | Quotes | quotes/index.php | P3 | Listing |
| 2 | Quotes | Add Quote | Quotes | quotes/add.php | P3 | New quote |
| 3 | Quotes | Edit Quote | Quotes | quotes/edit.php | P3 | Edit quote |
| 4 | Quotes | View Quote | Quotes | quotes/view.php | P3 | Details |
| 5 | Quotes | Modal View | Quotes | quotes/modal_view.php | P3 | Popup |
| 6 | Quotes | PDF | Quotes | quotes/pdf.php | P3 | Quote PDF |
| 7 | Quotes | Email | Quotes | quotes/email.php | P3 | Email quote |
| 8 | Quotes | Update Status | Quotes | quotes/update_status.php | P3 | Status change |

## 15. MODULE 11 — Transfers

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Transfers | Transfer List | Transfers | transfers/index.php | P3 | Listing |
| 2 | Transfers | Add Transfer | Transfers | transfers/add.php | P3 | New transfer |
| 3 | Transfers | Edit Transfer | Transfers | transfers/edit.php | P3 | Edit |
| 4 | Transfers | View Transfer | Transfers | transfers/view.php | P3 | Details |
| 5 | Transfers | CSV Import | Transfers | transfers/transfer_by_csv.php | P3 | Bulk |
| 6 | Transfers | PDF | Transfers | transfers/pdf.php | P3 | Transfer PDF |
| 7 | Requests | Request List | Transfers | transfers/request.php | P3 | Pending requests |
| 8 | Requests | Add Request | Transfers | transfers/add_request.php | P3 | New request |
| 9 | Requests | Edit Request | Transfers | transfers/edit_request.php | P3 | Edit request |
| 10 | Requests | View Request | Transfers | transfers/view_request.php | P3 | Request details |
| 11 | Requests | RM Transfer | Transfers | transfers/transfer_rm.php | P3 | Raw material |
| 12 | Transfers New | All Screens | Transfersnew | transfers_new/* | P3 | Review parallel module |

## 16. MODULE 12 — Restaurant

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Restaurant | Restaurant Home | Restaurant_Order_Taking | restaurant/index.php | P2 | Dashboard |
| 2 | Restaurant | Tables | Restaurant_Order_Taking | restaurant/tables.php | P2 | Table management |
| 3 | Restaurant | Orders | Restaurant_Order_Taking | restaurant/orders.php | P2 | Order list |
| 4 | Restaurant | Order Screen | Restaurant_Order_Taking | restaurant/order_screen.php | P2 | Take order |
| 5 | Restaurant | Kitchen View | Restaurant_Order_Taking | restaurant/kitchen_view.php | P2 | KDS display |
| 6 | Restaurant | KOT | Restaurant_Order_Taking | restaurant/kot.php | P2 | Kitchen ticket |
| 7 | Restaurant | Order Bill | Restaurant_Order_Taking | restaurant/order_bill.php | P2 | Bill generation |
| 8 | Restaurant | Finalize | Restaurant_Order_Taking | restaurant/finalize_screen.php | P2 | Payment screen |
| 9 | Restaurant | POS Invoice | Restaurant_Order_Taking | restaurant/pos_invoice.php | P2 | Invoice print |
| 10 | Restaurant | Customizations | Restaurant_Order_Taking | restaurant/modal_product_customizations.php | P2 | Item modifiers |

## 17. MODULE 13 — Production Unit

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Production | Order Dispatch | Production_Unit | production_unit/order_dispatch.php | P3 | Dispatch orders |
| 2 | Production | Procurement | Production_Unit | production_unit/procurement_order.php | P3 | Raw material PO |
| 3 | Production | Manager Dashboard | Production_Unit | production_unit/manager_dashboard.php | P3 | Manager view |
| 4 | Production | Production Dashboard | Production_Unit | production_unit/production_dashboard.php | P3 | Production view |
| 5 | Production | Kitchen Dashboard | Production_Unit | production_unit/kitchen_user_dashboard.php | P3 | Kitchen user |
| 6 | Production | Receive Delivery | Production_Unit | production_unit/receive_delivery.php | P3 | Goods receipt |
| 7 | Production | Ordering History | Production_Unit | production_unit/ordering_history.php | P3 | Order history |
| 8 | Production | Add Product | Production_Unit | production_unit/add_product.php | P3 | Production item |
| 9 | Production | Inventory | Production_Unit | production_unit/inventory.php | P3 | Stock levels |
| 10 | Production | KOT | Production_Unit | production_unit/kot.php | P3 | Kitchen ticket |
| 11 | Production | KDS | Production_Unit | production_unit/kds.php | P3 | Kitchen display |
| 12 | Production | KDS Display | Production_Unit | production_unit/kds_D.php | P3 | Display screen |
| 13 | BOM | Variant BOM | Bill_of_material | job_works/variant_bill_of_materials.php | P3 | Bill of materials |

## 18. MODULE 14 — Webshop (E-commerce Frontend)

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Home | Homepage | Webshop | webshop/index.php | P2 | Main store |
| 2 | Home | NW Theme | Webshop | webshop/nw_theme/index.php | P2 | Theme 1 |
| 3 | Home | Gulf Pharmacy | Webshop | webshop/gulfpharmacy_theme/index.php | P2 | Theme 2 |
| 4 | Home | Restaurant T1 | Webshop | webshop/webshop_restaurant_t1/index.php | P2 | Restaurant theme |
| 5 | Home | Service Off | Webshop | webshop/service_off.php | P2 | Maintenance page |
| 6 | Products | Products | Webshop | webshop/products.php | P2 | Product listing |
| 7 | Products | Product Details | Webshop | theme `product_details.php | P2 | Single product |
| 8 | Products | Category Products | Webshop | category_products.php | P2 | Category page |
| 9 | Products | Search | Webshop | webshop/search_products.php | P2 | Search results |
| 10 | Products | Compare | Webshop | webshop/compare.php | P2 | Product compare |
| 11 | Products | Wishlist | Webshop | wishlist.php | P2 | Wishlist page |
| 12 | Cart & Checkout | Cart | Webshop | cart.php | P2 | Shopping cart |
| 13 | Cart & Checkout | Checkout | Webshop | checkout.php | P2 | Checkout form |
| 14 | Cart & Checkout | Payments | Webshop | webshop/payments.php | P2 | Payment page |
| 15 | Cart & Checkout | Order Success | Webshop | webshop/order_success.php | P2 | Confirmation |
| 16 | Cart & Checkout | Razorpay | Webshop | webshop/razorpay.php | P2 | Payment gateway |
| 17 | Cart & Checkout | Paytm | Webshop | webshop/paytm.php | P2 | Payment gateway |
| 18 | Cart & Checkout | Payment Success | Webshop | payment_success.php | P2 | Success page |
| 19 | Cart & Checkout | Payment Declined | Webshop | payment_declined.php | P2 | Failed page |
| 20 | Account | Login | Webshop | login_registration.php | P2 | Login/Register |
| 21 | Account | Your Account | Webshop | your_account.php | P2 | Account dashboard |
| 22 | Account | Your Profile | Webshop | webshop/your_profile.php | P2 | Profile edit |
| 23 | Account | Your Address | Webshop | webshop/your_address.php | P2 | Address book |
| 24 | Account | Your Orders | Webshop | webshop/your_orders.php | P2 | Order history |
| 25 | Account | Order Details | Webshop | webshop/order_details.php | P2 | Single order |
| 26 | Account | Change Password | Webshop | webshop/change_password.php | P2 | Password change |
| 27 | Account | Forgot Password | Webshop | theme `forgot_password.php | P2 | Reset password |
| 28 | Account | Views History | Webshop | webshop/my_views_history.php | P2 | Browsing history |
| 29 | CMS Pages | About Us | Webshop | theme `about_us.php | P3 | Static page |
| 30 | CMS Pages | Terms | Webshop | terms_and_conditions.php | P3 | Terms page |
| 31 | CMS Pages | Privacy | Webshop | privacy_policy.php | P3 | Privacy page |
| 32 | CMS Pages | Contact Us | Webshop | contact_us.php | P3 | Contact form |
| 33 | CMS Pages | Track Order | Webshop | tracking_order.php | P3 | Order tracking |
| 34 | CMS Pages | Custom Page | Webshop | webshop/page.php | P3 | CMS page |

## 19. MODULE 15 — Webshop Settings (Admin)

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | CMS | Pages | Webshop_settings | webshop_settings/pages.php | P3 | CMS pages |
| 2 | CMS | Page Edit | Webshop_settings | webshop_settings/page_edit.php | P3 | Edit page |
| 3 | Products | Manage Products | Webshop_settings | webshop_settings/manage_products.php | P3 | Online products |
| 4 | CMS | Elements/Sections | Webshop_settings | webshop_settings/elements_sections/ | P3 | Page builder |

## 20. MODULE 16 — Eshop (Mobile App API)

| # | Submodule Group | Submodule | Controller | Screen/API Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Admin UI | Eshop Admin Pages | Eshop_admin | eshop/pages.php | P2 | CMS |
| 2 | Admin UI | Eshop Settings | Eshop_admin | eshop/settings.php | P2 | Config |
| 3 | Admin UI | Shipping Methods | Eshop_admin | eshop/shipping_methods.php | P2 | Shipping |
| 4 | Admin UI | Manage Products | Eshop_admin | eshop/eshop_products.php | P2 | Products |
| 5 | API | Featured Products | Eshop_api | featured_product | P2 | API test |
| 6 | API | Categories | Eshop_api | get_categories | P2 | API test |
| 7 | API | Product List | Eshop_api | product_list | P2 | API test |
| 8 | API | Product Details | Eshop_api | product_details | P2 | API test |
| 9 | API | Cart | Eshop_api | addToCart | P2 | API test |
| 10 | API | Checkout | Eshop_api | checkout_details | P2 | API test |
| 11 | API | Store Info | Eshop_api | storeInfo | P2 | API test |

## 21. MODULE 17 — Shop (Alternate Storefront)

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Templates | Shop T1 | Shop | shop/T1/* | P3 | Template 1 |
| 2 | Templates | Shop T2 | Shop | shop/T2/* | P3 | Template 2 |
| 3 | Components | Shared Components | Shop | shop/components/* | P3 | Shared components |

## 22. MODULE 18 — System Settings

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | General | Settings Home | System_settings | settings/index.php | P1 | Main settings |
| 2 | General | Change Logo | System_settings | settings/change_logo.php | P1 | Logo upload |
| 3 | General | Updates | System_settings | settings/updates.php | P1 | System updates |
| 4 | General | Backups | System_settings | settings/backups.php | P1 | DB backup |
| 5 | General | Email Templates | System_settings | settings/email_templates.php | P1 | Email config |
| 6 | Users | Permissions | System_settings | settings/permissions.php | P1 | Role permissions |
| 7 | Users | User Groups | System_settings | settings/user_groups.php | P1 | Group list |
| 8 | Users | Create Group | System_settings | settings/create_group.php | P1 | New group |
| 9 | Users | Edit Group | System_settings | settings/edit_group.php | P1 | Edit group |
| 10 | Master Data | Categories | System_settings | settings/categories.php | P1 | Product categories |
| 11 | Master Data | Add/Edit Category | System_settings | settings/add_category.php | P1 | Category CRUD |
| 12 | Master Data | Brands | System_settings | settings/brands.php | P1 | Brand list |
| 13 | Master Data | Tax Rates | System_settings | settings/tax_rates.php | P1 | Tax config |
| 14 | Master Data | Add Tax Rate | System_settings | settings/add_tax_rate.php | P1 | New tax |
| 15 | Master Data | Tax Attributes | System_settings | settings/tax_rates_attr.php | P1 | Tax attrs |
| 16 | Master Data | Units | System_settings | settings/units.php | P1 | Measurement units |
| 17 | Master Data | Variants | System_settings | settings/variants.php | P1 | Product variants |
| 18 | Master Data | Warehouses | System_settings | settings/warehouses.php | P1 | Warehouse list |
| 19 | Master Data | Currencies | System_settings | settings/currencies.php | P1 | Currency config |
| 20 | Master Data | Customer Groups | System_settings | settings/customer_groups.php | P1 | Customer groups |
| 21 | Master Data | Price Groups | System_settings | settings/price_groups.php | P1 | Pricing groups |
| 22 | Master Data | Expense Categories | System_settings | settings/expense_categories.php | P1 | Expense types |
| 23 | POS/Restaurant | Printers | System_settings | settings/printers.php | P1 | Printer config |
| 24 | POS/Restaurant | Restaurant Tables | System_settings | settings/restaurant_tables.php | P1 | Table setup |
| 25 | POS/Restaurant | Table Price Groups | System_settings | settings/table_price_groups.php | P1 | Table pricing |
| 26 | POS/Restaurant | POS Type Labels | System_settings | settings/pos_type_labels.php | P1 | POS labels |
| 27 | POS/Restaurant | Manage Barcode | System_settings | settings/manage_barcode.php | P1 | Barcode config |
| 28 | Offers | Offer Discount | System_settings | settings/offer_discount.php | P2 | Offers |
| 29 | Offers | Offer List | System_settings | settings/offer_list.php | P2 | Active offers |
| 30 | Offers | Offer Category | System_settings | settings/offer_category.php | P2 | Category offers |
| 31 | Offers | Discount Coupons | System_settings | settings/discount_coupons.php | P2 | Coupons |
| 32 | Integrations | PayPal | System_settings | settings/paypal.php | P2 | PayPal config |
| 33 | Integrations | Skrill | System_settings | settings/skrill.php | P2 | Skrill config |
| 34 | Integrations | SMS Config | System_settings | settings/sms_configs.php | P2 | SMS gateway |
| 35 | Integrations | Custom Fields | System_settings | settings/custom_fields.php | P2 | Custom fields |
| 36 | Import | Import Categories | System_settings | settings/import_categories.php | P2 | Bulk import |
| 37 | Import | Import Brands | System_settings | settings/import_brands.php | P2 | Bulk import |
| 38 | Import | Import Subcategories | System_settings | settings/import_subcategories.php | P2 | Bulk import |

## 23. MODULE 19 — Attendance

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Attendance | Attendance List | Attendance | attendance/attendance_list.php | P3 | Daily list |
| 2 | Attendance | Attendance Report | Attendance | attendance/attendance_report.php | P3 | Reports |
| 3 | Attendance | Capture (Kiosk) | Attendance | attendance/attendance_capture.php | P3 | Public kiosk |
| 4 | Attendance | Details | Attendance | attendance/attendance_details.php | P3 | User details |
| 5 | Attendance | Edit Attendance | Attendance | attendance/attendance_edit.php | P3 | Edit record |
| 6 | Attendance | Edit User | Attendance | attendance/edit_user.php | P3 | User config |

## 24. MODULE 20 — Leads (CRM)

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Leads | Leads List | Leads | leads/index.php | P3 | Lead listing |
| 2 | Leads | Add Lead | Leads | leads/add.php | P3 | New lead |
| 3 | Leads | Edit Lead | Leads | leads/edit.php | P3 | Edit lead |
| 4 | Leads | Lead History | Leads | leads/lead_history.php | P3 | Activity log |
| 5 | Deals | Deals List | Leads | leads/list_deals.php | P3 | Deals pipeline |
| 6 | Deals | Add Deal | Leads | leads/add_deals.php | P3 | New deal |
| 7 | Deals | Edit Deal | Leads | leads/edit_deals.php | P3 | Edit deal |

## 25. MODULE 21 — Service Requests

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Reports | Site Report | Service_requests | service_requests/service_site_report.php | P3 | Desktop report |
| 2 | Reports | Mobile Report | Service_requests | service_requests/service_site_report_mobileview.php | P3 | Mobile view |
| 3 | Reports | PDF Report | Service_requests | service_requests/service_site_report_pdf.php | P3 | PDF export |

## 26. MODULE 22 — Urban Piper / Omnichannel

| # | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Orders | Orders (Inactive) | Urban_piper | urbanpiper/up_orders_inactive.php | P3 | Inactive orders |
| 2 | Orders | Orders | Urban_piper | urbanpiper/up_orders.php | P3 | Active orders |
| 3 | Orders | Combined Orders | Omnichannel | orders_list_combined | P3 | All channels |
| 4 | Sales | Sales | Urban_piper | urbanpiper/sales.php | P3 | UP sales |
| 5 | Stores | Store List | Urban_piper | urbanpiper/store_list.php | P3 | Stores |
| 6 | Stores | Add Store | Urban_piper | urbanpiper/add_store.php | P3 | New store |
| 7 | Stores | Update Store | Urban_piper | urbanpiper/store_update.php | P3 | Edit store |
| 8 | Settings | Settings | Urban_piper | urbanpiper/settings.php | P3 | UP config |
| 9 | Products | Products | Urban_piper | urbanpiper/product.php | P3 | Product sync |
| 10 | Products | Platform Products | Urban_piper | urbanpiper/platform_product_list.php | P3 | Platform items |
| 11 | Products | Categories | Urban_piper | urbanpiper/category.php | P3 | Category sync |
| 12 | Orders | Order KOT | Urban_piper | urbanpiper/order_kot.php | P3 | Kitchen ticket |
| 13 | Orders | Rider Info | Urban_piper | urbanpiper/orderrider_modal.php | P3 | Delivery rider |

## 27. MODULE 23 — APIs (JSON Only — No UI)

| # | Submodule Group | Submodule | Controller | Endpoint / Action | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | API v3 | Index Router | Api3 | index | P2 | Postman/curl |
| 2 | API v3 | Eshop Sync | Api3 | eshop`, `getCustomers | P2 | Postman/curl |
| 3 | API v3 | Offline POS | Api3 | offline`, `synchOfflineposSales | P2 | Postman/curl |
| 4 | API v3 | Super Admin | Api3 | super_admin | P2 | Postman/curl |
| 5 | API v4 | POS Data | Api4 | getposdata`, `transactions | P2 | Postman/curl |
| 6 | API v4 | Purchases | Api4 | getpurchases`, `getPurchaseItems | P2 | Postman/curl |
| 7 | API v4 | Transfers | Api4 | transfer | P2 | Postman/curl |
| 8 | API v4 | Notifications | Api4 | salesNotification | P2 | Postman/curl |
| 9 | API Owner | Owner App | ApiOwner | All endpoints | P2 | Postman/curl |
| 10 | REST API | REST v5 | Restapi5 | All endpoints | P2 | Postman/curl |
| 11 | Webhooks | Payment Webhooks | Webhook | Callback URLs | P2 | Callback test |
| 12 | WhatsApp | Send Message | Whatsapp | send_whatsapp_message | P2 | API test |
| 13 | WhatsApp | Send OTP | Whatsapp | send_otp_by_whatsapp | P2 | API test |
| 14 | Web Service | Generic API | Web_service | action | P2 | API test |

## 28. MODULE 24 — Other Modules

| # | Module | Submodule Group | Submodule | Controller | Screen Path | Priority | Test After Upgrade |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Employees | HR | Employee List | Employees | employees/index.php | P3 | Listing |
| 2 | Employees | HR | Add Employee | Employees | employees/add.php | P3 | New employee |
| 3 | Employees | HR | Edit Employee | Employees | employees/edit.php | P3 | Edit employee |
| 4 | GSTR | GST | GSTR Report | Gstr | gstr/index.php | P2 | GST return |
| 5 | Orders | Orders | Order List | Orders | orders/index.php | P2 | Order listing |
| 6 | Orders | Orders | View Order | Orders | orders/view.php | P2 | Order details |
| 7 | Payments | Payments | Payment Gateway | Payments | AJAX only | P2 | Payment callback |
| 8 | File Manager | Files | File Manager | File_manager | file_manager/index.php | P3 | File browse/upload |
| 9 | SMS Dashboard | SMS | SMS Dashboard | Smsdashboard | smsdashboard/index.php | P3 | SMS campaigns |
| 10 | Send SMS/Email | SMS | Send SMS/Email | Sendsmsemail | sendsmsemail/index.php | P3 | Bulk SMS/email |
| 11 | Notifications | Alerts | Notifications | Notifications | notifications/index.php | P3 | System alerts |
| 12 | Sync | Data | Data Sync | Sync | sync/index.php | P2 | Offline sync |
| 13 | Offline | Data | Offline Mode | Offline | offline/index.php | P2 | Offline sales |
| 14 | Cron | System | Cron Jobs | Cron, Cron_job | CLI only | P2 | Scheduled tasks |
| 15 | Help | Support | Help | Help | help/index.php | P4 | Help docs |
| 16 | Screens | Display | Digital Screens | Screens | screens/index.php | P3 | Display screens |
| 17 | Check Stock | Inventory | Stock Check | CheckStock | checkStock/index.php | P3 | Stock verification |
| 18 | Calendar | Dashboard | Calendar | Calendar | calendar.php | P3 | Event calendar |
| 19 | Vendor Rates | Purchasing | Vendor Rates | Vendor_rates | AJAX only | P3 | Rate management |
| 20 | RM Calculator | Job Works | RM Calculator | RM_Calculator | job_works/* | P3 | Raw material calc |
| 21 | Recipies/BOM | Job Works | Recipies | Recipies | job_works/* | P3 | Recipe management |
| 22 | Mobile View | Mobile | Products Mobile | mobile_view | mobile_view/products/* | P2 | Mobile products |
| 23 | Mobile View | Mobile | Sales Mobile | mobile_view | mobile_view/sales/* | P2 | Mobile sales |
| 24 | Mobile View | Mobile | Purchases Mobile | mobile_view | mobile_view/purchases/* | P2 | Mobile purchases |
| 25 | Paynear | Payments | Paynear Gateway | Paynear | Payment callback | P2 | Payment test |
| 26 | Payswiff | Payments | Payswiff Gateway | Payswiff | Payment callback | P2 | Payment test |

## 29. Screen Count Summary

| # | View Folder | Screens | Module | Priority |
| --- | --- | --- | --- | --- |
| 1 | webshop | 170 | Webshop | P2 |
| 2 | reports | 95 | Reports | P2 |
| 3 | shop | 88 | Shop | P3 |
| 4 | settings | 85 | System Settings | P1 |
| 5 | sales | 58 | Sales | P1 |
| 6 | pos | 53 | POS | P1 |
| 7 | products | 40 | Products | P1 |
| 8 | webshop_settings | 36 | Webshop Settings | P3 |
| 9 | urbanpiper | 30 | Urban Piper | P3 |
| 10 | purchases | 25 | Purchases | P2 |
| 11 | smsdashboard | 22 | SMS Dashboard | P3 |
| 12 | customers | 22 | Customers | P2 |
| 13 | production_unit | 21 | Production Unit | P3 |
| 14 | orders | 21 | Orders | P2 |
| 15 | auth | 17 | Auth | P1 |
| 16 | transfers | 16 | Transfers | P3 |
| 17 | new_reports | 14 | Reports New | P2 |
| 18 | restaurant | 11 | Restaurant | P2 |
| 19 | eshop | 10 | Eshop | P2 |
| 20 | suppliers | 10 | Suppliers | P3 |
| 21 | transfers_new | 10 | Transfers New | P3 |
| 22 | quotes | 9 | Quotes | P3 |
| 23 | leads | 7 | Leads | P3 |
| 24 | attendance | 5 | Attendance | P3 |
| 25 | service_requests | 3 | Service Requests | P3 |

## 30. Testing Checklist (Per Module)

| # | Test Item | Description | Pass |
| --- | --- | --- | --- |
| 1 | Screen Load | Screen load होते का (no PHP fatal error) | ☐ |
| 2 | Form Submit | Form submit / save काम करते का | ☐ |
| 3 | AJAX/DataTables | DataTables / AJAX lists load होतात का | ☐ |
| 4 | PDF Generation | PDF generate होतो का (MPDF) | ☐ |
| 5 | Excel Import/Export | Excel import/export (PhpSpreadsheet) | ☐ |
| 6 | Payment Gateway | Payment gateway callback काम करते का | ☐ |
| 7 | File Upload | File upload (images, CSV) काम करते का | ☐ |
| 8 | Session | Session / login persist होते का | ☐ |
| 9 | Multi-tenant | Subdomain DB switch योग्य रीतीने होते का | ☐ |

## 31. Recommended Upgrade Order (6 Weeks)

| Week | Phase | Modules | Reason |
| --- | --- | --- | --- |
| Week 1 | Phase 1+2 | Framework + Third Party Libraries | Foundation |
| Week 2 | Phase 3+4 | Auth, Dashboard, Settings, POS | Core daily use |
| Week 3 | Phase 4 | Sales, Products, Purchases, Reports | Business critical |
| Week 4 | Phase 4 | Webshop, Eshop API, Restaurant, Production | Customer-facing |
| Week 5 | Phase 4 | Transfers, Quotes, CRM, Attendance, UrbanPiper | Secondary |
| Week 6 | Cleanup | APIs, Cron, Backup file removal | Final + cleanup |

## 32. Cleanup Files (Remove During Upgrade)

### 32.1 Controllers (Duplicate Modules)

| # | File Path | Type | Action |
| --- | --- | --- | --- |
| 1 | app/controllers/Sales_backup(08_05_2025).php | Full backup | Delete |
| 2 | app/controllers/Pos_backup(08_05_2025).php | Full backup | Delete |
| 3 | app/controllers/Production_Unit_Demo.php | Demo module | Delete |
| 4 | app/controllers/Production_Unit_New.php | Alternate module | Review & delete |
| 5 | app/controllers/Transfersnew.php | Parallel module | Review & delete |
| 6 | app/controllers/Reports_new.php | Parallel module | Review & delete |

### 32.2 Views (Dated / Copy / Backup)

| # | File Path | Type | Action |
| --- | --- | --- | --- |
| 1 | themes/default/views/sales/add(27May2026).php | Dated copy | Delete |
| 2 | themes/default/views/sales/edit(27May2026).php | Dated copy | Delete |
| 3 | themes/default/views/sales/edit_challan(27May2026).php | Dated copy | Delete |
| 4 | themes/default/views/customers/add(26-5-2026).php | Dated copy | Delete |
| 5 | themes/default/views/customers/add_quick(05-05-2025).php | Dated copy | Delete |
| 6 | themes/default/views/pos/edit_customer_details(26-5-2026).php | Dated copy | Delete |
| 7 | themes/default/views/reports/quantity_alerts(20-1-2026).php | Dated copy | Delete |
| 8 | themes/default/views/user_access_menu(22-01-2026).php | Dated copy | Delete |
| 9 | themes/default/views/admin_access_menu(22-01-2026).php | Dated copy | Delete |
| 10 | themes/default/views/settings/permission(22-1-2026).php | Dated copy | Delete |
| 11 | themes/default/views/pos/add copy.php | Copy | Delete |
| 12 | themes/default/views/pos/add_ep copy.php | Copy | Delete |
| 13 | themes/default/views/header copy.php | Copy | Delete |
| 14 | themes/default/views/products/modal_view_v1 copy.php | Copy | Delete |

### 32.3 Views (`_old` / `_bup` Patterns)

| # | Pattern | Example Files | Action |
| --- | --- | --- | --- |
| 1 | *_old.php | sales/pdf_old.php`, `pos/view_old.php | Delete |
| 2 | *_bup*.php | customers/add_bup.php`, `settings/index_bup.php | Delete |
| 3 | Date-stamped | products/index_20_1_26.php | Delete |

### 32.4 Assets (JS Backups)

| # | File Path | Action |
| --- | --- | --- |
| 1 | themes/default/assets/pos/js/pos.ajax_ep_backup(08_05_2025).js | Delete |
| 2 | themes/default/assets/pos/js/pos_ajax_ep_backup08_05_2025.js | Delete |
| 3 | themes/default/assets/pos/js/pos.ajax_ep_backup(17_12_2024).js | Delete |
| 4 | themes/default/assets/js/sales_backup(14-12_2024).js | Delete |
| 5 | themes/default/assets/pos/js/coinage_checkout(Backup).js | Delete |

## 33. Project Structure

| # | Path | Type | Description | Files |
| --- | --- | --- | --- | --- |
| 1 | index.php | File | Entry point (timezone: Asia/Kolkata) | 1 |
| 2 | .htaccess | File | URL rewriting | 1 |
| 3 | app/ | Directory | Application code | ~16,011 |
| 4 | app/config/ | Directory | database.php, routes.php, config.php | 21 |
| 5 | app/controllers/ | Directory | 75 controllers | 75 |
| 6 | app/models/ | Directory | 55 models | 55 |
| 7 | app/libraries/ | Directory | Sma.php, Ion_auth, payment libs | 27 |
| 8 | app/helpers/ | Directory | Utility helpers | 11 |
| 9 | app/third_party/ | Directory | MPDF, PHPExcel, Stripe, Google SDK | ~14,000 |
| 10 | app/core/ | Directory | MY_Controller.php, MY_Lang.php | 2 |
| 11 | system/ | Directory | CodeIgniter 3.1.13 core | 753 |
| 12 | themes/default/views/ | Directory | 40+ module view folders | ~800 |
| 13 | themes/default/assets/ | Directory | CSS, JS, images | ~2,000 |
| 14 | assets/mdata/{subdomain}/ | Directory | Runtime uploads per tenant | ~2,153 |
| 15 | files/ | Directory | DB backups, updates | 6 |
| 16 | logs/ | Directory | Application logs | — |

## 34. Database Config (Multi-tenant)

| # | Setting | Value |
| --- | --- | --- |
| 1 | Config File | app/config/database.php |
| 2 | Routing | Subdomain-based |
| 3 | Subdomain (local) | localhost |
| 4 | Database Name | sitadmin_phpupgarde |
| 5 | Table Prefix | sma_ |
| 6 | Driver | mysqli |
| 7 | Hostname | localhost |
| 8 | Username | root |
| 9 | Charset | utf8 |
| 10 | Collation | utf8_general_ci |

Generated for PHP upgrade project — CodeIgniter 3.1.13 / ElintPOS ERP